## Slide 1
VC2 2020
KICK OFF – MONDAY JUL 6

## Slide 2
VC2
MON
JULY 6
KICK OFF
5 WEEKS
ITERATIONS
FRI
AUG 14
FINAL PRES

## Slide 3
Full time during 6 weeks
6 HOURS PER DAY
From July to August 14th

## Slide 4
Experience the whole process of development of an application
ANALYSIS
DESIGN
COSTING/PLANNING
IMPLEMENTATION
TEST
DEPLOYMENT
WHAT IS THE ORDER ?

## Slide 5
Practice and use nearly what you learned at PNC.
CLEAN CODE
LARAVEL
COMPOSER
BOOTSTRAP
HTML/CSS
UML
DB
UX
GIT
ENGINEERING
PHP
FOOTBALL
FIND THE USELESS SKILL
CODE IGNITER
AWS
GITHUB
JS

## Slide 6
Organize you work in team
Self-learning

## Slide 7
Customer
Express needs
Project Manager
Assign tasks to the development team.
Set deadline
Control the progress
Support technically the team
Students Group
Development team of the virtual company
Manage their “internal organization”
PNC Tutor
Observe and assess students behaviors.
Work organization.
Support the team for organization and soft skills

## Slide 8
on the student demonstration Expresses :
what he does not like
What needs to be updated for the next iteration
CUSTOMER
Weekly meeting on Friday or Saturday, Monday
She/He’s the one who expresses the needs

## Slide 9
TUTORS keeps observing students’ behaviour's when dealing with the customer
How leader communicate with the customer
How leader delegate the project task (between the leader and the members)
How leader manage tasks and keep track on their project’s progression
How students behave during the meeting
TUTOR

## Slide 10
PROJECT
MANAGER
Issues monitoring
Technical assistance

## Slide 11
PLANNING

## Slide 12
ITERATION 1
Weekly
ITERATION 2
ITERATION 3
ITERATION 4
ITERATION 5
Weekly
Weekly
Weekly
Weekly
Individual
Presentation
Kick Off
MON, 6 JUL
FRI, 14 AUG
2
3
4
5
1

## Slide 13
ITERATION 1
ITERATION 2..3
ITERATION 4..5
A iteration- based process

## Slide 14
ITERATION
BUGS FROM
PREVIOUS ITERATION
WEEKLY
BUGS TO FIX
FEATURES FOR
THIS ITERATION
KICK OFF
2 meeting per week : kickoff + weekly

## Slide 15
The team leader
Changes every week
Everyone will be leader
Write the GitHub issues for the week
Assign the milestone, the student and monitor them every day
Communicate with customer
Plan the meeting, send a list of questions
Lead the meeting
Demonstration – Q/A - Minute meeting and work log

## Slide 16
The leader of the next week write the report
ITERATION 1
WEEKLY 1
ITERATION 2
Demonstration – Q/A
Minute meeting and work log

## Slide 17
MON
TUES
WED
THUR
FRI
KICK OFF
MEETING
TUTOR
MEETING
GIT
WORKSHOP
GITHUB
PROJECT
MANAGEMENT
QUIZZ
WEEKLY
MEETING
QUIZZ REVIEW
ITERATION 1
DATABASE
&
VIEWS
Your planning for this week
7,30
1;00
PROJECTS
MEETING

## Slide 18
GIT TRAINING
YOU HAVE GIT ON YOU MACHINE
YOU HAVE GITLENS
VSCODE EXTENSION
  YOU HAVE A GIT
  ACCOUNT
WHAT YOU NEED :
  YOU READ THE GIT
  SLIDES BEFORE TOMORROW 7 AM

## Slide 19
GIT TRAINING
WHAT YOU WILL LEARN

## Slide 20
GITHUB TRAINING
WHAT YOU WILL LEARN
How to create an issue
How to monitor an issue
How to link GIT commit to this issue
How to interact with customer using the issue
How to define a milestone
How to view the developer statistics
Assignee
Type
Milestone
How to filter the list of issues

## Slide 21
MON
TUES
WED
THUR
FRI
CLEAN CODE
WORSKHOP
WEEKLY
MEETING
Your planning for NEXT week
7,30
AWS
WORSKHOP
ITERATION 2

## Slide 22
Estimation of days
For 5 students
Task to be performed
On Iteration 1
How to read your project specification?

## Slide 23
VC2 2020 EVALUATION

## Slide 24
ITERATION 1
Evaluation
Weekly
FINAL GRADE
ITERATION 2
ITERATION 3
ITERATION 4
ITERATION 5
Weekly
Weekly
Weekly
Weekly
Individual
Presentation
Kick Off
Evaluation
Evaluation
Evaluation
Evaluation
Evaluation
MON, 6 JUL
FRI, 14 AUG
2
3
4
5
1

## Slide 25
FINAL GRADE
Individual
Presentation
15 %
2
3
4
5
1
Iterations Grades
85 %
(IT1 + IT2 + IT3 + TI4 + IT5)/5

## Slide 26
ITERATION GRADE
EACH WEEK, ONE ITERATION GRADE IS GIVEN
PROJECT
MANAGER
CUSTOMER
TUTOR
50%
30%
20%

## Slide 27
PROJECT MANAGER
Evaluation
50%

## Slide 28
CUSTOMER
Evaluation
30%

## Slide 29
TUTOR
Evaluation
20%

## Slide 30
FINAL
PRESENTATION
Evaluation

## Slide 31
FINAL INDIVIDUAL
Presentation
AUG 14

## Slide 32
VC2 2020 GROUPS